# MINUTES

# Meeting of the EMCOG 25 March 2003

Present: Carlo Wyss (CERN-DG), Helmut Haseroth (CERN-AB), Jean-Eric Campagne (IN2P3), Rob Edgecock (RAL), Ken Long (PPARC), François Pierre (CEA), Alain Blondel (Uni-Geneva), Andrea Pisent (Legnaro)

Invited: Maurizio Vretenar (CERN), Mats Lindroos (CERN)

Excused: Oliver Boine-Frankenheim (GSI), Pascal Debu(CEA), Stavros Katsanevas (IN2P3), Marco Napolitano (INFN), John Ellis (CERN)

_______________________________________________________________________

0. approval of the minutes of the previous meeting

Minutes of the previous meeting were approved with minor corrections.

the corrected version can be found here:

http://cern.ch/proj-bdl-nice/emcog/minutes/minutes6-2-2003.doc

# 1. Rob Edgecock: first ideas for design study

Transparencies can be found here:

http://cern.ch/proj-bdl-nice/emcog/emcog25-3-2003.ppt

The steps more relevant to R&D are the Design Studies and Feasibility Studies. These can include a request for support of key experiments.  Possible design studies could be:

-- Neutrino Factory Design Study: this should be launched at the Muon week at CERN 24-27 March 2003, and at NUFACT03.   Key experiments: target, horn, MICE… The synergy being evident, this should include the low energy Super-beam.

-- Beta-beam study

Discussion followed on the relative role of EMCOG (funding and support directly from the funding agencies and labs) ESGARD (coordination of requests to European Union)

There was also a discussion on the relation wrt the linear collider: Carlo Wyss stated that CERN council is requested to look into linear collider possibilities, but he expects these discussions about linear collider to take some time.

# What is the role of CERN?

First step is to inform the scientific Policy committee of this activity. Use the ECFA document as a starting point. ECFA document is available from

http://proj-bdl-nice.web.cern.ch/proj-bdl-nice/mug/ecfa-proposal-2003-03-07.doc

The call for DS and FS proposals is expected in June with an expected deadline in October 2003 (NDLR this has since been postponed by four months at least)

# 2. Workshop on beta beam and beta beam feasibility study. M. Lindroos  (for J. Bouchez)

transparencies The Workshop put together the nuclear and neutrino and accelerator physicists. New ideas arose:

run Ne and He simultaneously

pulsed ECR source

Saclay is interested in working on this injection

# Cost table needs to be studied more in detail

# 3. SPL study (M. Vretenar) transparencies

Official design does not include LEP cavities proper, but all the cryostats, couplers, etc…

R&D now concentrates on the first part, the HIPPI and the normal conducting part, that takes beam to 120 MeV. Linac4 for the medium term, SPL later (>2010)

Time scales:

2008-10; linac4

>2010 SPL

Comment made that this fits the possible excavation schedule for the Frejus tunnel.

Question was raised of the operation in the mode suggested by the eurisol/betabeam/superbeam users (see the transparencies of M. Lindroos) The answer was that one can consider various modes of operation, but too many users with conflicting requests are not advisable.

# Problem: the LEP cavities are getting older. New technology could get lower cost.

High Intensity Proton Study Group is set-up. Will produce a report in 2003.

Within CARE, a JRP has been submitted to support the high intensity pulsed proton injector.

# Large collaboration, 4 M€ requested. 150 k€. Doubling the total intensity seems difficult, although the number of requests a posteriori enhances the motivation for the machine.

4. LAL Horn studies

# (tranparencies)

6 persons involved. Simone Gilardoni is the CERN contact.

Could have for June 2003 simulation results, mechanical and thermal summary notes, water cooling set-up test, first estimate of test with irradiated material. Find synergies for the measurement devices with CERN.

Next meeting: to be decided. Make sure Ken Peach and Bob Palmer/Steve Geer and Yoshi Mori are present. At RAL or GVA?

# Main topic: launch of the feasibility studies for neutrino factory

# Minutes submitted by Alain Blondel