Table 1 TPG test schedule and responsibilities…. (DRAFTED0.0  BY A.Bl. and U.G.)

| item | resp | status/ comments | 4-08 | 11-08 | 18-08 | 25- 08 | 1-09 | 8-09 | 15-09 | 22-09 | 29-09 | 6-10 | 13-09 | 20-09 | 27-09 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| hexaboard construction | Musso | being constructed first plane/8) finished | > | > | > | > |  |  |  |  |  |  |  |  |  |
| connectors | Richeux | purchased |  |  |  |  |  |  |  |  |  |  |  |  |  |
| flexes | Richeux | being modified | > | > |  |  |  |  |  |  |  |  |  |  |  |
| preamp cards | Richeux/Junique | ordered-OK | > |  |  |  |  |  |  |  |  |  |  |  |  |
| components | Richeux/Junique | ordered-OK | > |  |  |  |  |  |  |  |  |  |  |  |  |
| montage preamps | Richeux/Junique | ongoing |  | > |  |  |  |  |  |  |  |  |  |  |  |
| GEM production | Sanchez (De Oliveira) | drawn —production starts after 15 August |  | > | > | > |  |  |  |  |  |  |  |  |  |
| plastic mechanical supports for GROB*) | Sanchez (De Oliveira) | production starts after 15 August |  |  | > | > |  |  |  |  |  |  |  |  |  |
| invert polarity on FEBS | Bari Technician?via Emilio | will take two weeks |  |  | > | > |  |  |  |  |  |  |  |  |  |
| Alu - mechanical support for setup in HARP | Legnaro (Mr Lollo) | under construction location of holes to be communicated | > | > | > | > |  |  |  |  |  |  |  |  |  |
| HV connections for GEMS | NOT CLEAR WHO TAKES CARE OF THIS | parts needed ? |  |  |  |  |  |  |  |  |  |  |  |  |  |
| verification hexaboard | Richeux + Bene | doit etre fait en salle blanche! |  |  |  | > | > |  |  |  |  |  |  |  |  |
| tenue tension GEMs | Sarracino? |  |  |  |  |  | > |  |  |  |  |  |  |  |  |
| sortir HARP TPC de l’aimant | Detraz et al? (Via Emilio) |  |  |  |  | > | > |  |  |  |  |  |  |  |  |
| take field cage in clean lab | ibid |  |  |  |  |  | > |  |  |  |  |  |  |  |  |
| take out HARP read-out chamber | ibid |  |  |  |  |  | > |  |  |  |  |  |  |  |  |
| install Mech. Support | ibid? |  |  |  |  |  | > |  |  |  |  |  |  |  |  |
| install GROB |  |  |  |  |  |  |  | > |  |  |  |  |  |  |  |
| connect |  |  |  |  |  |  |  | > |  |  |  |  |  |  |  |
| gas |  |  |  |  |  |  |  | > |  |  |  |  |  |  |  |
| item | resp | status | 4-08 | 11-08 | 18-08 | 25- 08 | 1-09 | 8-09 | 15-09 | 22-09 | 29-09 | 6-10 | 13-09 | 20-09 | 27-09 |
| beam |  |  |  |  |  |  |  |  | > | > | > |  |  |  |  |
| test with radio gas |  |  |  |  |  |  |  |  | > |  |  |  |  |  |  |
| . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| test TPGino in RF area | Edda + Giulio |  |  |  |  |  | > |  |  |  |  |  |  |  |  |
| analyse data |  |  |  |  |  |  |  |  |  |  |  | > | > | > |  |
| test with high intensity source(s) |  |  |  |  |  |  |  |  |  |  |  | > | > |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| v |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

GROB: GEM Read-Out Board (the whole of GEMS + hexaboard+….)