# Towards an International Muon Cooling Experimental Demonstration

Alain Blondel, Rob Edgecock, Steve Geer, Helmut Haseroth, Yoshi Mori,

Dan Kaplan, Michael Zisman

June 15th 2001

## Motivation

Ionisation cooling of minimum ionising muons is an important ingredient in the performance of a neutrino factory. However, it has not been demonstrated experimentally. We seek to achieve an experimental demonstration of cooling in a muon beam. In order to achieve this goal, we propose to continue to explore, for the next six months or so, at least two versions of an experiment based on existing cooling channel designs. If such an experiment is feasible, we shall then select, on the basis of effectiveness, simplicity, availability of components and overall cost, a design for the proposed experiment.

On the basis of this conceptual design, we will then develop detailed engineering drawings, schedule and a cost estimate. The costs and responsibilities will be broken out by function (e.g. magnets, RF, absorbers, diagnostics etc) and also by laboratory and region. A technical proposal will be developed by Spring 2002, and will be used as the basis for detailed discussions with laboratory directors and funding agencies.

The aim of the proposed cooling experimental demonstration is

- to show that we can design, engineer and build a section of cooling channel capable of giving the desired performance for a neutrino factory;

- to place it in a beam and measure its performance, i.e. experimentally validate our ability to simulate precisely the passage of muons confined within a periodic lattice as they pass through liquid hydrogen absorbers and RF cavities.

The experience gained from this experimental demonstration will provide input to the final design of a real cooling channel.

The signatories to this document volunteer to organise this international effort. It is expected that the membership of this group, referred to in this document as the Muon Cooling Demonstration Experiment Steering Committee (MCDESC) will evolve with time. It is proposed that the Chair of this group should be Alain Blondel for the first year.

## Organisation

- The overall responsibility for the organisation and coordination of the activity shall be the responsibility of the MCDESC.

- The MCDESC shall assemble members of a technical team to develop the proposal. The members of this technical team should represent at least two geographical regions in each of the following aspects:

  - Concept development and Simulation

  - Absorbers

  - RF cavities and Power Supplies

  - Magnets

  - Diagnostics

  - Beam Lines

- It is expected that the MCDESC will work mainly by telephone conference and e-mail, but should meet, typically, twice each year, preferably in association with other scheduled meetings. These meetings should rotate around the regions. The technical team should organise its activities as appropriate.

## Schedule

The goal is to carry out a first experiment in 2004, in the expectation that this could develop into more sophisticated tests, including possibly the demonstration of longitudinal cooling. In order to achieve this ambitious schedule, it will be necessary to make proposals to laboratory directors and funding agencies in 2002.

Therefore

- A short document (of order ten pages) making key technology choices (including the choice of version of the experiment and location) should be presented by Dec 15th 2001.

- This conceptual design should be developed into a full technical proposal by June 2002. This technical proposal would need engineering drawings, schedules and costs, and distribution of responsibilities. This would include the cost breakdown by component (RF, magnet, absorber, diagnostics, beam) and by country and/or laboratory.

It is the responsibility of the technical team to provide the technical evaluations of the alternative approaches, in order for the MCDESC to be able to make the required technology choices in the Fall of 2001.