European Muon Concertation and Oversight Group (EMCOG)

Mandate

A neutrino factory based on a muon storage ring is the ultimate tool for studies of neutrino oscillations, including possibly leptonic CP violation. It is also the first step towards (+(- colliders. This interesting type of new accelerators has already been the object of conceptual studies, starting in the US and more recently in Europe and Japan. A European Neutrino Factory Complex may be one of the future possibilities for CERN.

A first round of studies has shown that a neutrino factory could probably be built with accessible technologies, and with performances matching the requirements of an exciting physics programme. The cost evaluations are however quite high and the techniques envisaged have often never been applied in practice. Many appealing and partially explored options exist for several of the subsystems. It thus appears that a sizeable programme of R&D will be necessary.

It is felt desirable that accelerator R & D effort be kept at a level allowing CERN an active but affordable role in a framework of enhanced collaboration among Laboratories.

It is proposed to develop a European Collaborative effort to undertake a programme of studies at the theoretical, engineering and experimental levels. The first step, as already discussed since 2000, is to assemble a European Muon Concertation and Oversight Committee.

The first task of this committee will be to review the status of R&D studies and plans and of the more or less formal collaborations that have already taken place, and to establish a fist set of basic goals. Two persons (one representative and one surrogate) of the major participating laboratories and funding agencies had been nominated. An organisational structure should be discussed and proposed to the relevant authorities.

# Organization

A European Coordinating Group (EMCOG) is created for Europe. It will report to the funding agencies and laboratory directors, and be the point of contact with ECFA, and with the other similar organization in the US, and eventually in Japan.

Task of EMCOG:

- Undertakes actions in order to promote and coordinate activities making optimal use of resources across the laboratories and ensure convergence on a unique conceptual design.

- Provides a forum where major European laboratories and funding agencies exchange information and ideas and monitor progress of R&D activities.

- Advises laboratories and funding agencies on the above matters and make proposals for implementing them.

The committee unanimously appointed the nomination of Carlo Wyss as chairperson of MCOG and Alain Blondel as Scientific secretary.

## FIRST SET OF BASIC GOALS

The long-term goal is to have a Conceptual Design Report for a European Neutrino Factory Complex by the time of LHC start-up, so that, by that date, this would be a valid option for the future of CERN.

An earlier construction for the proton driver (SPL + accumulator & compressor rings) is conceivable and, of course, highly desirable. The SPL, targetry and horn R&D have therefore to be given the highest priority.

Cooling is on the critical path for the neutrino factory itself; there is a consensus that a cooling experiment is a necessity.

The emphasis should be the definition of practical experimental projects with a duration of 2-5 years. Such projects can be seen in the following four areas:

- High intensity proton driver. Activities on the front end are ongoing in many laboratories in Europe, in particular at CERN, CEA, IN2P3, INFN and GSI.  Progressive installation of a high intensity injector and of a linear accelerator up to 120 MeV at CERN (Charles Hill et al) would have immediate rewards in the increase of intensity for the CERN fixed target program and for LHC operation. GSI…. EMCOG will invite a specific report on the status of the studies and a proposal for the implementation process.

- Target studies. This experimental program is already well underway with liquid metal jet studies.  Goal: explore synergies among the following parties involved: CERN, Lausanne, Megapie at PSI, EURISOL, etc…

- Horn studies. A first horn prototype has been built and is being equipped for pulsing at low intensity. 5 year program to reach high intensity, high rep rate pulsing, and study the radiation resistance of horns. Optimisation of horn shape. Explore synergies between CERN, IN2P3 Orsay, PSI (for material research and fatigue under high stress in radiation environment)

It is noted that the first three items are also essential for a possible initial neutrino program with a high intensity low energy conventional neutrino beam (superbeam).

- MICE.  A collaboration towards and International cooling experiment has been established with the muon collaboration in United States and Japanese groups. There is a large interest from European groups in this experiment. Following the submission of a letter of Intent to PSI and RAL, the collaboration has been encouraged to prepare a full proposal at RAL, with technical help fro RAL. PSI offers a solenoid muon beam line and CERN, which as already made large initial contributions in the concept of the experiment, could earmark some very precious hardware that could be recuperated. A summary of the requests should be presented by the collaboration.

Theoretical studies. Many open questions exist on the design of Neutrino Factory. For instance:

-- Choice of proton driver:  energy, intensity, time structure and repetition rate.

-- Muon beam preparation technique: FFAG vs phase rotation and cooling, possibility to combine the two.

-- Muon acceleration: FFAG vs recirculating linacs

It is believed that if a sufficient program of experimental activities exists, it should be naturally accompanied by theoretical studies.

Mandate is given to Helmut Haseroth to propose a Europe-wide Neutrino Factory Working Group.

Activities of EMCOG:

Next steps should be to critically review the status of the aforementioned activities and help define the objectives and organization if needed.

An important first step will be to prepare a proposal for funding to EU. Alain Blondel will be in contact  (with help from Gabriella Catanesi) with the request proposed by Michel Spiro and ECFA.