MICE Video Conferences and collaboration meetings

Monday April 8

Monday April 29

Tuesday May 21 <= Note change

# Monday June 10

Collaboration Meeting 8+9 July 2002 RAL

*Please register*

aims:

.. get a good idea of technical choices

.. Conceptual design of everything

who could be responsible for what.

MUCOOL/MICE Collaboration meeting 23-24-25 October @Berkeley

Finalize who does what and cost estimates

Schedule remaining open questions (decision tree)

2002

The schedule of activities can be envisaged as follows, assuming all milestones are passed successfully.

2002: Preparation of proposal and fund raising

  Integrated simulation of experiment including beam, detectors and cooling cell CRITICAL

        Evaluation of possible sources of systematic errors

        Investigation of low equilibrium emittance lattice and of the compatibility with ring coolers

        Continuous comparison of the 200 MHz and 88 MHz scenarios

Test of detectors in X ray environment (already underway) CRITICAL

choice of tracking devices

        Operation of 88 MHz cavity at CERN and of the test facilities at Fermilab

        Continued development of liquid hydrogen absorbers

Development of alternative schemes for absorbers

    Competitive design and cost estimates for the solenoids

   Constitution of a collaboration structure and more detailed distribution of tasks and

financial responsibilities

        Evaluation with the host laboratory of the requirements on space, facilities, safety

and radiation issues, and infrastructure

Submission of proposal in the course of 2002.

First go at very incomplete tables of who does what

| Item | comments | responsibility | LOI cost | revised | US | EU | RAL | JP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | MUS$ |  |  |  |  |  |
| RF cells | Critical Path item | LBL | 0.8-1.3 | 0.8-1.3 | 0.8-1.3 | -- | -- | -- |
| RF power sources+ Plumbing | CERN refurb. FNAL refurb. RAL refurb. | CERN FNAL RAL | 0.2 0.5-1. (?) | ? | 0.5- 1.(?) | 0.2 | ? |  |
| Radiation monitors | Dark currents Rad. safety | ANL? RAL | -- | ? ? | ? |  | ? |  |
| Beam Line |  | RAL | -- | ? |  | ? (PSI) | ? ? |  |

| item | comments | Resp. | LOI cost | revised | US | EU | RAL | JP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Flip coils | Global technical Supervision Necessary (Green) | ?Oxford/ MUCOOLRAL? | 3-4 | 1.5-2 | ? |
| Comp. coils |  | LBL?… | 2-3 | 2-3 |  |
| Spectro coils |  | ?Saclay/ Frascati? | 2 | ? |  |
| Helium plant | Same as beam | RAL |  | ? |  |  | ? |  |

Suggestion: could Mike Green organize a get-together  of those who could bid for the magnets and share (at least the cost, maybe construction) and come up with a proposal?

| item | comments | Resp. | LOI cost | Rev. | US | EU | RAL | JP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| H2 absorbers | MUCOOL/KEK | MUCOOL/KEK | .7-.8 |  | x |  |  | X |
| Solid absorbers | ? | ? | ? | ? | ? | ? | ? | ? |

| item | comments | Resp. | LOI cost | Rev. | US | EU | RAL | JP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sci fi | >>2 planes of 3 layers | ICL/FNAL/KEK Long/Bross/ yoshimura |  |  | X | X |  | X |
| TPG | If no TPG >>10 layers of Sci-Fi Needs validation! | Legnaro/CERN/GVA (Gastaldi) |  |  |  | ? |  |  |
| TOF | Mostly exists | Milano/Padova |  |  |  | .1 |  |  |
| Beam Cerenkov | Very precise timing | Mississippi? |  |  | .1 |  |  |  |
| Downstream PID | Choice of technique Needed! | Roma/Triest/Greece/Louvain |  |  |  | .05 |  |  |
| DAQ |  | Bari (Radicioni) |  |  |  | .32 |  |  |
| Software | Many involved | CERN/FNAL/ICAR/BNL/GVA |  |  |  |  |  |  |

Simulation of performance of cooling cell fairly well understood. 
Now needed :

… simulation of detector response, for design of  e.g. downstream PID or to understand performance of TPG.

… groundwork by Janot needs to be recuperated.

…

Yagmur has started with a GEANT4 version of MICE.

- others (Steve Kahn, Vladimir Grichine, more needed)  need to implement detector responses and reconstruction

PRIORITIES (from Chicago Mice C. M)

- Find a home for the experiment

- Understand the X ray issue and quantify it in terms of

- particle detector performance

2.’ Develop reconstruction with noise and efficiencies

3. Chose detectors and finalize magnet parameters

4. Establish technical specs and cost estimates

4’ Distribute contributions and begin fund hunt mission

5. write proposal

# Text boxes

- Find a home for the experiment (getting there)

- Understand the X ray issue and quantify it in terms of

- particle detector performance -> RAL collab. meeting?

2.’ Develop reconstruction with noise and efficiencies

RAL collab. meeting?

3. Chose detectors and finalize magnet parameters

(spectro: 40 cm diam. Good field in  1m long X 15m rad )

RAL collab. meeting?

4. Establish technical specs and cost estimates

Berkeley collab. meeting?

4’ Distribute contributions and begin fund hunt mission

RAL collab. meeting?

5. write proposal  -> dec. 2002

PRIORITIES